Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 3 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | RK-HEALTH |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication & Setup | US-01 | As a user, I can register for the application by entering my username, email, and password | 2 | High | Frontend Dev |
| Sprint-1 | Authentication & Setup | US-02 | As a user, I can log into the application with my credentials | 1 | High | Frontend Dev |
| Sprint-1 | Authentication & Setup | US-03 | As an admin, default admin account is seeded on first load | 1 | High | Frontend Dev |
| Sprint-1 | Authentication & Setup | US-04 | As a user, I can see the login page with 3D animated background | 2 | Medium | UI/UX Designer |
| Sprint-1 | Authentication & Setup | US-05 | As a user, I can see a loading screen with animations on app start | 1 | Low | UI/UX Designer |
| Sprint-1 | Dashboard | US-06 | As a user, I can see summary cards with appointment, medication, report counts | 2 | High | Frontend Dev |
| Sprint-1 | Dashboard | US-07 | As a user, I can see a timeline of recent activity | 1 | Medium | Frontend Dev |
| Sprint-1 | Dashboard | US-08 | As a user, I can see upcoming appointments on the dashboard | 1 | Medium | Frontend Dev |
| Sprint-2 | Appointments | US-09 | As a user, I can add a new appointment with patient, doctor, date, time, and notes | 3 | High | Full Stack Dev |
| Sprint-2 | Appointments | US-10 | As a user, I can edit and delete existing appointments | 2 | High | Full Stack Dev |
| Sprint-2 | Appointments | US-11 | As a user, I can search and filter appointments (upcoming/past) | 1 | Medium | Frontend Dev |
| Sprint-2 | Appointments | US-12 | As a user, I can generate a Google Calendar link for my appointments | 2 | Medium | Full Stack Dev |
| Sprint-2 | Medications | US-13 | As a user, I can add medications with name, dosage, timing, and start/end date | 3 | High | Full Stack Dev |
| Sprint-2 | Medications | US-14 | As a user, I can toggle medication status between active and completed | 1 | Medium | Frontend Dev |
| Sprint-2 | Medications | US-15 | As a user, I can search and filter medications | 1 | Low | Frontend Dev |
| Sprint-3 | AI Chatbot | US-16 | As a user, I can chat with AI assistant in General mode | 3 | High | AI/Backend Dev |
| Sprint-3 | AI Chatbot | US-17 | As a user, I can describe symptoms and get specialist recommendations | 3 | High | AI/Backend Dev |
| Sprint-3 | AI Chatbot | US-18 | As a user, I can get personalized diet plans in Diet mode | 2 | High | AI/Backend Dev |
| Sprint-3 | AI Chatbot | US-19 | As a user, AI visit summaries are auto-generated after adding appointments | 2 | Medium | AI/Backend Dev |
| Sprint-3 | AI Chatbot | US-20 | As a user, I can use shortcut chips to quickly ask common questions | 1 | Low | Frontend Dev |
| Sprint-3 | Reports | US-21 | As a user, I can view a comprehensive health report | 2 | Medium | Frontend Dev |
| Sprint-3 | Reports | US-22 | As a user, I can export/print my health report | 1 | Medium | Frontend Dev |
| Sprint-4 | Doctor Management | US-23 | As an admin, I can add and remove doctors from the directory | 2 | High | Full Stack Dev |
| Sprint-4 | Doctor Management | US-24 | As an admin, I can create doctor accounts and promote users | 2 | High | Full Stack Dev |
| Sprint-4 | Doctor Management | US-25 | As a user, I can browse doctor directory with specialty filtering | 1 | Medium | Frontend Dev |
| Sprint-4 | Doctor Dashboard | US-26 | As a doctor, I can see my appointments and patient schedule on login | 2 | High | Full Stack Dev |
| Sprint-4 | Notifications | US-27 | As a user, I receive reminders 5 minutes before appointments | 2 | Medium | Frontend Dev |
| Sprint-4 | Notifications | US-28 | As a user, I get in-app notifications via toast and notification panel | 1 | Low | Frontend Dev |
| Sprint-4 | UI Polish | US-29 | As a user, I can toggle dark mode | 1 | Low | UI/UX Designer |
| Sprint-4 | Deployment | US-30 | Deploy frontend to GitHub Pages and backend to Render.com | 2 | High | DevOps |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 03 July 2026 | 08 July 2026 | 12 | 08 July 2026 |
| Sprint-2 | 14 | 6 Days | 10 July 2026 | 15 July 2026 | 14 | 15 July 2026 |
| Sprint-3 | 14 | 6 Days | 17 July 2026 | 22 July 2026 |  |  |
| Sprint-4 | 12 | 6 Days | 24 July 2026 | 29 July 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

VELOCITY CALCULATION:
Team Velocity: 12-14 story points per 6-day sprint
Average Velocity (AV): 2 story points per day (12 points / 6 days)
Team Members: 3 (Frontend Dev, Full Stack Dev, AI/Backend Dev + UI Designer)
Sprint Duration: 6 days (excluding weekends)

BURNDOWN CHART SPRINT-1:
Sprint-1 Target: 12 points over 6 days (Planned Start: 03 July 2026, End: 08 July 2026)
• Day 1 (03 July): 2 points completed (US-01, US-02) — Remaining: 10
• Day 2 (04 July): 3 points completed (US-03, US-04) — Remaining: 7
• Day 3 (05 July): 2 points completed (US-05, US-06) — Remaining: 5
• Day 4 (06 July): 2 points completed (US-07, US-08) — Remaining: 3
• Day 5 (07 July): 2 points completed (US-09) — Remaining: 1
• Day 6 (08 July): 1 point completed (US-10) — Remaining: 0 ✓

KEY METRICS:
• Total Story Points: 52 (across all 4 sprints)
• Total User Stories: 30
• Sprint Length: 6 days each
• Total Duration: 24 working days
• Release: GitHub Pages (continuous deployment after each sprint)

RISKS & MITIGATION:
• Risk: Groq API rate limits — Mitigation: Implement client-side caching and queuing
• Risk: localStorage data loss — Mitigation: Export/import functionality and Google Sheets sync
• Risk: Browser compatibility — Mitigation: Test on Chrome, Firefox, Edge, Safari
• Risk: Mobile UX — Mitigation: Responsive design from day 1 with media queries