| Project Name | RK-HEALTH |
| --- | --- |
| Date | 3 July 2026 |
| Team ID |  |

Phase 3: Project Planning & Sprints

1. Product Story Backlog

| Sprint | Feature Group | Story ID | User Story Description | Story Points | Priority | Assigned Role |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Auth & Setup | US-01 | Register and login securely | 2 | High | Frontend Dev |
| Sprint-1 | Dashboard | US-02 | View compliance stats cards and activity timeline | 2 | High | Frontend Dev |
| Sprint-1 | Dashboard | US-03 | Display 3D heart animation on login | 2 | Medium | UI Designer |
| Sprint-2 | Appointments | US-04 | Add, edit, delete doctor appointments | 3 | High | Full Stack Dev |
| Sprint-2 | Appointments | US-05 | Generate Google Calendar links for events | 2 | Medium | Full Stack Dev |
| Sprint-2 | Medications | US-06 | Log medications with active/complete status | 3 | High | Full Stack Dev |
| Sprint-3 | AI Chatbot | US-07 | Symptom Triage mode maps to specialties | 3 | High | AI Developer |
| Sprint-3 | AI Chatbot | US-08 | Diet plan generation mode | 2 | High | AI Developer |
| Sprint-3 | Reports | US-09 | Export/Print compiled health reports | 2 | Medium | Frontend Dev |
| Sprint-4 | Admin Panel | US-10 | Manage doctor directory and promote user roles | 3 | High | Full Stack Dev |

2. Sprint Schedule

| Sprint Name | Planned Story Points | Duration | Start Date | End Date | Completed Points | Actual End Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 03 July 2026 | 08 July 2026 | 12 | 08 July 2026 |
| Sprint-2 | 14 | 6 Days | 10 July 2026 | 15 July 2026 | 14 | 15 July 2026 |
| Sprint-3 | 14 | 6 Days | 17 July 2026 | 22 July 2026 |  |  |
| Sprint-4 | 12 | 6 Days | 24 July 2026 | 29 July 2026 |  |  |

3. Velocity and Burndown Chart Metrics

VELOCITY CALCULATION:
• Team Velocity: 12-14 story points per 6-day sprint
• Average Daily Rate: 2 story points/day (12 points / 6 working days)
• Total Project Story Points: 52 points

BURNDOWN CHART (Sprint-1 target: 12 points over 6 days):
• Planned Start: 03 July 2026, End: 08 July 2026
• Day 1 (03 July): 2 points completed (US-01) — Remaining: 10 points
• Day 2 (04 July): 3 points completed (US-02, US-03) — Remaining: 7 points
• Day 3 (05 July): 2 points completed — Remaining: 5 points
• Day 4 (06 July): 2 points completed — Remaining: 3 points
• Day 5 (07 July): 2 points completed — Remaining: 1 point
• Day 6 (08 July): 1 point completed — Remaining: 0 points ✓